Minutes for today meeting (week 6)

* Discuss about the current progress regarding the backend (Tuesday deadline for backend work)
* Discuss about pipelining information -> it needs backend + frontend to be completed -> then
* Discuss about pipelining information -> how to connect GitHub and Jenkins? This is the information we got: When GitHub updates doc -> Jenkins would tell you what have been updated and tested the files automatically
* Discuss about what page should be added -> members believe it is not necessary to add more extra page
* Discuss about whether it needs to add more table for MYSQL-> members believe the current table is enough for the project
* Discuss about this week goals -> complete the interaction between frontend and backend
* Discuss how many meeting to be added -> 2 meeting in a week (Wednesday, Sunday)
* Report the progress on backend team -> Controller has been accomplished, but it needs to create API for establishing a connection between front-end and back-end
* Requests from the backend team -> they recommend front-end team to provide some data and return address for connecting backend and database. Front-end team needs to wait back-end team to complete their works, before any further actions.
* Discuss about the next week meeting with clients – Members would like to have a meeting with the client on campus rather than Zoom

Team Feedback

* Hold more meeting in a week -> since the problem is that there is no deliverable shown up in the meeting -> it just discusses about what to do
* In next meeting -> we need to make a screenshot for reporting your individual contribution or share your screen to show your contribution